# FL-0 — Assisted Closed Beta Readiness Check

Date: 2026-04-29
Phase type: Documentation / readiness gate only
Author: Technical custodian + product operations lead
Purpose: Determine whether E360 / Bexauri is ready to begin an assisted closed beta with 2–5 students under the FK protocol, or whether blocking gaps must be resolved first.

## 1. Current Baseline

| Item | Status |
| --- | --- |
| GitHub origin/main | 403a940 Phase FK: beta launch protocol |
| Local branch | main — 1 Abacus checkpoint commit ahead of origin (normal) |
| Working tree | Clean except ignored/untracked system artifacts (.logs, .pdf, .docx, .yarn) |
| PHASE_LOG.md | Current through FK |
| FK protocol | Exists at docs/operations/BETA_LAUNCH_PROTOCOL_FK.md (19 sections) |
| Deployed hostname | tutoring-platform-mv-l4o1ne.abacusai.app |
| Deployment status | Behind latest checkpoint — newer code exists that has not been deployed |

### Completed prerequisite phases

| Phase | Description | Status |
| --- | --- | --- |
| FH | Student weekly flow verified/minimally improved (/now instructional text) | ✅ Complete |
| FI | /admin/beta-operations read-only operational view | ✅ Complete |
| DATA-BETA-1 | Minimal beta dataset created and verified live | ✅ Complete |
| FJ | Manual pedagogical decision layer (self-report/evidence visibility) | ✅ Code complete, not yet deployed to production |
| FK | Beta launch protocol documented | ✅ Complete |

## 2. Readiness Checklist Results

### 2.1 Git / Custody Readiness

| Check | Result |
| --- | --- |
| origin/main at expected phase commit | ✅ 403a940 Phase FK: beta launch protocol |
| No stale checkpoint commits on origin | ✅ Clean phase-based history |
| Working tree clean (target files) | ✅ No uncommitted changes to app code |
| PHASE_LOG current | ✅ Through FK |
| FK protocol exists | ✅ 19-section document verified |
| No secrets in git history | ✅ No-secret-printing discipline maintained |

Verdict: ✅ READY

### 2.2 Live Deployment Status

| Surface | Expected phase | Live status |
| --- | --- | --- |
| /now instructional text (FH) | FH | ✅ Live — “¿Qué me toca ahora?” renders with proper header and instructions |
| /admin/beta-operations (FI) | FI | ✅ Live — counters, tables, links all render correctly |
| Cycle detail self-report/evidence (FJ) | FJ | ⚠️ NOT CONFIRMED LIVE — completed loads on cycle detail do not show inline “Autorreporte” text |

Key finding: The production deployment appears to be behind the latest codebase. The FJ self-report/evidence visibility feature exists in the code (cycle-detail-view.tsx lines 1088–1105, with MessageSquare icon and “Autorreporte:” label) but is not confirmed visible on the live production cycle detail page.

This could be because: 1. The deployment is behind and FJ code has not been pushed to production, OR 2. The tutoring session → response data linkage requires a specific deployment build to take effect

Verdict: ⚠️ BLOCKING — requires pre-beta deploy + verification

## 3. Live Deployment Findings (Detail)

### /admin/beta-operations (FI) — LIVE ✅

Verified read-only on tutoring-platform-mv-l4o1ne.abacusai.app/admin/beta-operations:

| Counter | Value |
| --- | --- |
| Matrículas activas | 2 |
| Ciclos abiertos | 2 |
| Cargas pendientes | 4 |
| Cargas en progreso | 1 |
| Cargas completadas | 2 |
| Ciclos para revisión | 0 |

Sections visible: - ✅ “Necesita atención / revisión” — renders (empty, as expected) - ✅ “En progreso” — Ana Beta-M1, PAES_M1, Cycle #1, practice, in_progress - ✅ “Trabajo pendiente” — 4 pending loads (Bruno L1 reading + practice, Ana M1 practice × 2) - ✅ “Completadas recientemente” — Bruno L1 reading (completed), Ana M1 practice (completed) - ✅ “Matrículas activas” — Bruno Beta-L1 · PAES_L1, Ana Beta-M1 · PAES_M1 - ✅ Links to student detail, enrollment detail, cycle detail all present - ✅ No write/action buttons on this page (read-only by design)

### Cycle detail page — PARTIALLY LIVE

Verified read-only on Ana’s cycle (/admin/learning-cycles/[id]):

- ✅ Cycle header: Cycle 1, Ana Beta-M1, PAES Matemática M1, status “open”

- ✅ Enrollment link visible

- ✅ Dates: Opened 29 abr 2026

- ✅ Operational Decision Summary: 0 decisions, “No cycle decisions recorded”

- ✅ Decisions section with “+ New Decision” button visible

- ✅ Operational Load Summary: 4 loads (pending 2, in_progress 1, completed 1)

- ✅ Study Loads section: 4 loads listed with type selects, edit/delete icons, status badges

- ✅ Evaluations section: 0 evaluations, “+ New Evaluation” button

- ⚠️ Self-report/evidence NOT visible under completed load — FJ feature not confirmed deployed

### Student /now page — PARTIALLY VERIFIED

- ✅ Page loads at /now with “BEXAURI” branding and “¿Qué me toca ahora?” header (FH)

- ⚠️ Shows “No tienes un programa activo todavía” because current browser session is admin, not student

- 🔒 Cannot verify student-specific content without exposing test credentials

- Documented as “not fully verified in FL-0” — recommend manual test outside Abacus environment

## 4. Production Data Findings

Read-only database stats retrieved (no mutations, no queries that modify data):

| Table | Rows | Expected | Status |
| --- | --- | --- | --- |
| students | 2 | 2 (Ana Beta-M1, Bruno Beta-L1) | ✅ |
| student_program_instances | 2 | 2 active enrollments | ✅ |
| learning_cycles | 2 | 2 open cycles | ✅ |
| study_loads | 7 | Mixed pending/in_progress/completed | ✅ |
| sessions_pedagogical | 3 | Tutoring sessions linked to loads | ✅ |
| responses | 2 | Self-report/evidence from completed sessions | ✅ |
| programs | 3 | PAES_L1, PAES_M1, PAES_M2 | ✅ |
| skills | 6 | M1 algebra skills | ✅ |
| axes | 4 | M1 axes (Álgebra, Geometría, Datos y probabilidad + L1) | ✅ |
| cycle_decisions | 0 | None yet (expected — no decisions made pre-beta) | ✅ |
| cycle_evaluations | 0 | None yet (expected) | ✅ |
| diagnostics | 2 | Baseline diagnostics | ✅ |
| cycle_snapshots | 2 | Snapshots | ✅ |
| users | 4 | Admin + test accounts | ✅ |

Data integrity observations: - Both beta students exist with active enrollments - Both have open learning cycles - Load distribution: 4 pending, 1 in_progress, 2 completed — matches live beta-operations view - 2 responses exist → self-report/evidence data is present in the database - 3 tutoring sessions exist → session → response chain is populated - L1 taxonomy exists (axes, skills for both programs) - No orphaned or inconsistent data detected from stats

Verdict: ✅ READY — production data matches DATA-BETA-1 expectations

## 5. Student /now Findings

| Check | Result |
| --- | --- |
| Page loads | ✅ Renders at /now |
| FH branding/header | ✅ “BEXAURI” + “¿Qué me toca ahora?” |
| Student-specific content | 🔒 Not verified — admin session shows “No tienes un programa activo” |
| Pending/in-progress/completed sections | 🔒 Not verified |
| Instructions understandable | ✅ Header text is clear |
| UI regression | ✅ No visible regression (page structure intact) |

Why not fully verified: The FL-0 readiness check is performed within the Abacus AI environment where the browser session is authenticated as admin. Logging in as a student would require: 1. Exposing test/seed credentials (violates no-secret-printing discipline) 2. Signing out of admin session (disrupts other checks)

Recommendation: Before starting FL assisted beta, perform a manual student login test outside the Abacus environment to confirm: - Student sees their current task - Pending/in-progress/completed sections render correctly - Start/complete buttons function (test in a throwaway session)

Verdict: ⚠️ NOT FULLY VERIFIED — recommend manual pre-beta student login test

## 6. Admin Operations Findings

### /admin/beta-operations

| Check | Result |
| --- | --- |
| Page loads | ✅ |
| Counters render | ✅ (6 counters: matrículas, ciclos, pending, in-progress, completed, revisión) |
| Active enrollments visible | ✅ (Bruno Beta-L1, Ana Beta-M1) |
| Pending loads visible | ✅ (4 pending loads with student, program, cycle, title, type, status) |
| In-progress loads visible | ✅ (1 in-progress: Ana, PAES_M1, Cycle #1, practice) |
| Completed loads visible | ✅ (2 completed: Bruno reading, Ana practice) |
| Links to student/enrollment/cycle detail | ✅ (“Ver ciclo” links, student name links, enrollment links) |
| No write/action buttons | ✅ (page is read-only by design) |

Verdict: ✅ READY

## 7. Cycle Detail / Evidence / Decision Findings

### Cycle detail page structure

| Check | Result |
| --- | --- |
| Cycle header with student/program context | ✅ |
| Enrollment link | ✅ |
| Open/closed dates | ✅ |
| Enrollment status | ✅ |
| Decisions section | ✅ (“+ New Decision” button visible) |
| Decision type options available | ✅ (advance, reinforce, hold, redirect — in code) |
| Rationale field available | ✅ (in edit dialog — in code) |
| Study loads section | ✅ (4 loads listed) |
| Load status visible | ✅ |
| Evaluations section | ✅ |
| Self-report/evidence under completed loads | ⚠️ NOT VISIBLE on live production |

### FJ Self-Report/Evidence Feature

Code status: ✅ Present in cycle-detail-view.tsx - Lines 42–55: TypeScript interface for tutoringSessions with nested responses - Lines 1088–1108: Conditional render block showing MessageSquare icon + “Autorreporte:” label + response content for completed loads with tutoring session responses - API (/api/learning-cycles/[id]): GET includes tutoringSessions → responses in studyLoads include

Live status: ⚠️ Not confirmed visible — the cycle detail page on production does not show “Autorreporte” text under the completed load, suggesting the deployment does not include FJ changes.

Verdict: ⚠️ BLOCKING — FJ evidence visibility not confirmed on production

## 8. Decision Layer Readiness

| Capability | Code status | Live status |
| --- | --- | --- |
| Create decision (advance/reinforce/hold/redirect) | ✅ In code | ✅ “+ New Decision” button visible on live cycle detail |
| Record rationale | ✅ In code (edit dialog) | ✅ Available |
| Decision type select | ✅ advance, reinforce, hold, redirect | ✅ In code |
| Closed-cycle guard | ✅ Decisions disabled for closed cycles | ✅ In code + API |

Note: No decisions were created during FL-0. The decision creation surface exists and is ready for use. However, the tutor’s ability to see self-report evidence before making a decision (FJ) is not confirmed on production.

Verdict: ✅ READY (mechanism exists) / ⚠️ INCOMPLETE (evidence visibility needed for informed decisions)

## 9. FK Protocol Assessment

| FK Section | Present | Adequate for beta |
| --- | --- | --- |
| 1. Current Readiness Baseline | ✅ | ✅ |
| 2. Purpose of the Beta | ✅ | ✅ |
| 3. Beta Scope (2 weeks, 3–5 students) | ✅ | ✅ |
| 4. Student Selection Criteria | ✅ | ✅ |
| 5. Pre-Beta Setup Checklist | ✅ | ✅ |
| 6. Onboarding Protocol | ✅ | ✅ |
| 7. Weekly Study Protocol | ✅ | ✅ |
| 8. Admin Daily/Weekly Checklist | ✅ | ✅ |
| 9. Decision Protocol | ✅ | ✅ |
| 10. PAES-Minimum Educational Standard | ✅ | ✅ |
| 11. Feedback Collection Protocol | ✅ | ✅ |
| 12. Success Criteria | ✅ | ✅ |
| 13. Stop/Pause Criteria | ✅ | ✅ |
| 14. Out of Scope for Beta | ✅ | ✅ |
| 15. Roles and Responsibilities | ✅ | ✅ |
| 16. Data and Privacy Rules | ✅ | ✅ |
| 17. Operational Risks | ✅ | ✅ |
| 18. Next Phase Recommendation | ✅ | ✅ |
| 19. Explicit Non-Implementation Statement | ✅ | ✅ |

Verdict: ✅ READY — FK protocol is comprehensive and covers all required areas

## 10. PAES Minimum Educational Readiness

| Check | Result |
| --- | --- |
| M1 algebra task exists | ✅ “PAES M1 — Resolver problemas de planteamiento algebraico” (in_progress), “Practicar ecuaciones lineales” (pending), “Revisión de errores en despeje” (completed) |
| L1 reading comprehension task exists | ✅ “PAES L1 — Identificar información explícita e…” (pending), “Inferir idea principal y propósito…” (completed) |
| Clear task labels | ✅ Tasks have descriptive Spanish-language titles aligned to PAES skills |
| Self-report evidence in database | ✅ 2 responses exist in production (linked to tutoring sessions) |
| Human decision path available | ✅ Decision creation surface on cycle detail page |
| L1 taxonomy | ✅ 6 skills, 4 axes across programs |
| Score validity | ⛔ Not evaluated (out of scope for FL-0) |
| Full PAES preparation claim | ⛔ Not claimed — this is minimal beta-level preparation |

Verdict: ✅ READY — minimal but real PAES-aligned content exists for beta

## 11. Blockers and Non-Blockers

### Blocking Gaps

| # | Gap | Severity | Impact | Resolution |
| --- | --- | --- | --- | --- |
| B1 | Live production may not include FJ self-report/evidence visibility | 🔴 BLOCKING | Tutor cannot see student self-report on cycle detail → cannot make informed pedagogical decisions | Deploy latest codebase to production and verify FJ evidence visibility |

### Non-Blocking Gaps (Minor)

| # | Gap | Severity | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| NB1 | Student /now not verified with student session | 🟡 MINOR | Cannot confirm student sees their tasks correctly | Manual test outside Abacus environment before first beta session |
| NB2 | No manual decision has been tested end-to-end in production | 🟡 MINOR | Decision creation path not exercised with real data | Can be tested as first step of FL beta execution |
| NB3 | Cycle snapshots exist (2) but not inspected in FL-0 | 🟢 INFORMATIONAL | Snapshot data present but not verified for correctness | Verify during FL if needed |

### Ready Areas

| Area | Status |
| --- | --- |
| Git / custody | ✅ Ready |
| FK protocol | ✅ Ready |
| Production dataset | ✅ Ready |
| /admin/beta-operations | ✅ Ready |
| Cycle detail structure | ✅ Ready (minus FJ evidence) |
| Decision creation surface | ✅ Ready |
| PAES minimum content | ✅ Ready |
| L1 + M1 taxonomy | ✅ Ready |

## 12. Final Recommendation

### 🟡 READY AFTER ONE PRE-BETA DEPLOY + VERIFICATION

The E360 / Bexauri platform is substantially ready for an assisted closed beta. All code phases (FH through FJ) are complete, the FK protocol is comprehensive, production data is correctly seeded, and admin operational surfaces function correctly.

One blocking action is required before starting the beta:

Deploy the latest codebase to production and verify that FJ self-report/evidence visibility appears on the cycle detail page under completed study loads.

This is a deployment action, not a code change. The FJ feature is already implemented and code-complete.

### Proposed pre-beta sequence

- FL-0.5 (or user-approved deploy): Deploy latest checkpoint to tutoring-platform-mv-l4o1ne.abacusai.app

- Post-deploy verification: Confirm FJ “Autorreporte” text visible under completed loads on cycle detail

- Manual student test: Log in as Ana or Bruno outside Abacus → verify /now renders student tasks

- FL: Begin assisted closed beta under FK protocol

### If deploy is not desired before beta

If the user prefers not to deploy before starting FL: - The beta can still proceed in a limited mode where the tutor uses the admin list views to see completion status but cannot see inline self-report evidence on cycle detail - The tutor would need to check responses through other means (direct database query or API call) — this is suboptimal but not impossible - This is not recommended — FJ evidence visibility is a core part of the FK protocol’s decision workflow

## 13. Explicit Non-Implementation Statement

Phase FL-0 is a documentation and readiness gate only. The following were explicitly NOT done:

- ❌ No app code was modified

- ❌ No schema changes

- ❌ No endpoints added or modified

- ❌ No deployment triggered

- ❌ No business data created, modified, or deleted

- ❌ No students, users, enrollments, cycles, study loads, responses, or decisions created

- ❌ No start/complete/close/continue/decision buttons clicked

- ❌ No Prisma CLI commands executed

- ❌ No seeds or scripts run

- ❌ No checkpoints created or restored

- ❌ No secrets, passwords, connection strings, or credentials printed or exposed

- ❌ No agents, middleware, or automation added

All checks were performed through: - Git log inspection - Read-only browser navigation of the live production app - Read-only database stats retrieval - Read-only code inspection (grep) - FK protocol section listing