# FL-2 — Beta Participant Readiness and First Session Plan

Operational planning document for the first real assisted closed beta session. This phase does not modify code, schema, endpoints, data, or deployments.

## 1. Current Readiness Baseline

| Phase | Status | Summary |
| --- | --- | --- |
| FH | ✅ Live | Student weekly flow — /now renders pending/in-progress/completed loads with instructions |
| FI | ✅ Live | Admin Beta Operations dashboard — /admin/beta-operations |
| FJ | ✅ Live | Self-report visibility — “Autorreporte” text visible in admin cycle detail |
| FK | ✅ Documented | Beta Launch Protocol — selection criteria, onboarding checklists, decision framework |
| FL-0 | ✅ Passed | Readiness gate — deployment verified, FJ features confirmed live |
| PRE-FL | ✅ Passed | /now linkage solved — User→Student→Enrollment→Cycle→StudyLoad chain validated |
| FL-1 | ✅ Passed | Manual decision dry run — full MVP loop validated with Test Now |

Validated MVP loop:

Student task → Empezar → Terminar → Self-report → Admin evidence visibility → Manual decision → Traceability

## 2. Purpose of FL-2

FL-2 prepares the first real assisted beta session with a genuine participant. It defines:

- Who participates

- What task they receive

- How they are onboarded

- What the admin does before, during, and after

- What feedback is collected

- What decision criteria apply

- When to pause or stop

FL-2 does not execute the session. It produces the plan that FL (execution) will follow.

## 3. Participant Selection Criteria

The first 1–2 participants must meet all of the following:

- Known or trusted by the tutor/operator (not a cold contact)

- Preparing for PAES or willing to simulate PAES preparation

- Willing to give honest feedback about the experience

- Comfortable using a beta system that may have rough edges

- Understands this is not a finished commercial product

- Has access to a device with a browser and internet

- Available for a 30–45 minute session within the planned window

Program priority: 1. PAES M1 — first participant (taxonomy already seeded, dry run validated on M1) 2. PAES L1 — second participant, only if M1 onboarding was smooth 3. PAES M2 — wait unless operationally simple to add

## 4. Recommended First Participant Profile

| Attribute | Recommendation |
| --- | --- |
| Count | 1 student only — not 2–5 immediately |
| Program | PAES M1 |
| Topic | Short algebra-oriented task |
| Onboarding | Assisted via WhatsApp or live call |
| Admin posture | Actively monitoring /admin/beta-operations during and after |

Starting with one student reduces operational risk and allows focused observation of the full loop before scaling.

## 5. First Session Objective

The first session objective is not to prove score improvement.

The objective is to prove that:

- A real student can understand the assigned task

- The student can complete it independently

- The student can report how it went via the platform

- The admin can see the evidence

- The admin can make a human pedagogical decision based on the evidence

- The experience feels clear, respectful, and useful to the student

Success = a student who felt the experience was understandable and worth repeating.

## 6. First Study Load Design

The first real study load should follow this template:

| Field | Value |
| --- | --- |
| PAES area | Álgebra |
| Topic/Skill | Ecuaciones lineales básicas |
| Title | PAES M1 — Practicar ecuaciones lineales básicas |
| loadType | practice |
| Status | pending (created by admin before session) |

Student-facing instruction (communicated via onboarding message, not rendered in-app yet):

“Resuelve una actividad breve de ecuaciones lineales. Puedes usar tu cuaderno, un libro de ejercicios, o una guía en línea. Al terminar, vuelve a la plataforma y cuéntanos cómo te fue.”

Estimated time: 20–30 minutes

Success expectation: The student attempts the activity and returns to the platform to submit a self-report. Perfect answers are not required.

Self-report prompt: The existing self-report flow will capture the student’s response (e.g., “Me fue bien”, “Me costó”, “No pude hacerlo”).

Scoring: No automated scoring is required. The admin reviews the self-report and makes a manual pedagogical decision.

## 7. Onboarding Message Draft

For the first beta participant (Spanish):

Hola [nombre],

Te invitamos a probar Bexauri, una plataforma de preparación PAES que estamos desarrollando. Estás entre las primeras personas en usarla.

¿Qué vas a hacer? Vas a recibir una tarea breve de matemáticas (ecuaciones lineales). La idea es que la trabajes con calma, a tu ritmo, y después nos cuentes cómo te fue a través de la plataforma.

¿Cómo funciona? 1. Entra a la plataforma con tu cuenta. 2. En la pantalla principal verás tu tarea pendiente. 3. Cuando estés listo/a, presiona «Empezar». 4. Trabaja en la actividad fuera de la plataforma (cuaderno, guía, etc.). 5. Cuando termines, vuelve a la plataforma y presiona «Terminar». 6. Te pedirá que cuentes brevemente cómo te fue.

¿Cuánto toma? Entre 20 y 30 minutos. No hay presión por hacerlo perfecto.

¿Por qué importa? Tu experiencia nos ayuda a mejorar la plataforma antes de que más personas la usen. Cualquier comentario es valioso.

Si tienes dudas, escríbeme.

¡Gracias por participar!

## 8. Parent/Guardian Note (if participant is a minor)

Estimado/a apoderado/a,

[Nombre del estudiante] ha sido invitado/a a participar en una prueba controlada de Bexauri, una plataforma educativa en desarrollo orientada a la preparación PAES.

Sobre la actividad: - Es una sesión breve (20–30 minutos) con una tarea de matemáticas. - El estudiante trabaja a su ritmo y reporta cómo le fue. - No se evalúa con nota ni se comparte información públicamente.

Sobre los datos: - Solo se registra el nombre, correo y las respuestas del estudiante dentro de la plataforma. - La información se usa exclusivamente para mejorar la herramienta. - No se comparte con terceros ni se publica.

Sobre el contexto: - Es una versión beta, no un producto terminado. - La retroalimentación del estudiante es lo más valioso.

Si tiene preguntas, no dude en contactarnos.

Atentamente, Equipo Bexauri

## 9. Admin Operation Checklist for First Session

### Before the session

- ☐ Participant selected and contacted

- ☐ Student account created (User row with email)

- ☐ Student record created (Student row with matching email)

- ☐ Active enrollment exists (StudentProgramInstance, program=PAES_M1, status=active)

- ☐ Open cycle exists (LearningCycle, status=open, currentCycleId set on enrollment)

- ☐ One pending study load exists in the cycle

- ☐ /now renders correctly for the student (verify by confirming linkage, do not log in as them)

- ☐ Onboarding message sent to participant

- ☐ Admin has /admin/beta-operations open

### During the session

- ☐ Monitor /admin/beta-operations for the load to appear in “Completadas recientemente”

- ☐ Do not intervene unless the student asks for help

- ☐ If the student reports confusion, note it for feedback

### After the session

- ☐ Open the student’s cycle detail in admin

- ☐ Confirm the completed load is visible

- ☐ Read the self-report text (“Autorreporte: …”)

- ☐ Create exactly one CycleDecision:

  - decisionType: advance / reinforce / hold / redirect (based on evidence)

  - rationale: brief explanation referencing the self-report and observed evidence

- ☐ Collect student feedback (see Section 10)

- ☐ Record feedback in a private note or document

- ☐ Decide next action: repeat, reinforce, or invite second participant

## 10. Feedback Questions

After the session, ask the student (via WhatsApp, call, or form):

- ¿Entendiste qué tenías que hacer?

- ¿Te pareció útil la actividad?

- ¿Las instrucciones fueron claras?

- ¿Cuánto tiempo te tomó aproximadamente?

- ¿Algo te confundió?

- ¿La plataforma te pareció fácil de usar?

- ¿Qué mejorarías de la experiencia?

## 11. Decision Criteria After First Session

| Decision | When to use |
| --- | --- |
| advance | Task completed, student reports clarity and/or confidence. Evidence suggests readiness for a new topic or increased difficulty. |
| reinforce | Student reports difficulty or weak understanding. The same topic should be revisited with a different approach. |
| hold | Evidence is insufficient to decide. More information or another attempt is needed. |
| redirect | Task was confusing or mismatched to the student’s level. A different topic or approach is needed. |

The decision is always manual and human. No automated scoring or AI-based decision is used.

## 12. Stop/Pause Criteria

Pause the beta immediately if any of the following occur:

- Student cannot access /now (login or linkage failure)

- The task description is confusing and the student cannot proceed

- The self-report is not captured after completing a load

- The admin cannot see the evidence in /admin/beta-operations or cycle detail

- A CycleDecision cannot be recorded

- Any authentication or data integrity issue appears

- Any privacy or security concern is raised

- The student reports a negative or distressing experience

After pausing: - Document what happened - Do not attempt to fix during the session - Investigate in a separate technical phase - Resume only after the issue is resolved and verified

## 13. What NOT to Do in the First Beta Session

- ❌ Onboard many students at once

- ❌ Create long multi-topic study plans

- ❌ Promise PAES score improvement

- ❌ Introduce AI agents or automated tutoring

- ❌ Automate pedagogical decisions

- ❌ Use real high-stakes exam results

- ❌ Create many study loads in the first cycle

- ❌ Close or continue cycles unless intentionally planned

- ❌ Modify schema or deploy during the session

- ❌ Share student data publicly

- ❌ Treat the beta as a finished commercial product

## 14. Recommended First Beta Sequence

Step 1: One student, one PAES M1 task (ecuaciones lineales)
   │
   ▼
Step 2: Admin review + CycleDecision (advance/reinforce/hold/redirect)
   │
   ▼
Step 3: Short student feedback (7 questions)
   │
   ▼
Step 4: Decide: repeat topic, reinforce, or invite second student
   │
   ▼
Step 5: Only then expand to L1 or a second participant

Each step must complete before the next begins. Do not skip steps.

## 15. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Login confusion | Send clear step-by-step login instructions; offer WhatsApp support |
| Task not clear | Review task wording with a non-technical reader before the session |
| Student does not return to complete | Set a soft deadline; follow up via WhatsApp after 1 hour |
| Self-report too vague | Accept any report; do not pressure for detail. Vague reports are data too |
| Admin forgets to create a decision | Follow the checklist (Section 9); set a personal reminder |
| Over-expansion too early | Hard rule: 1 student, 1 task, 1 decision before any expansion |
| Treating beta as finished product | Onboarding message explicitly states this is a beta |

## 16. FL Execution Recommendation

The next phase is:

### FL — Assisted Closed Beta Execution

FL should begin only after all of the following are true:

- ☐ Participant has been selected and has confirmed availability

- ☐ Task has been chosen and wording reviewed

- ☐ Onboarding message has been approved and sent

- ☐ Admin knows the exact checklist steps (Section 9)

- ☐ Stop/pause criteria (Section 12) are understood and accepted

- ☐ The participant’s Student + Enrollment + Cycle + StudyLoad chain is verified in production

Do not begin FL until these conditions are met.

## 17. Explicit Non-Implementation Statement

FL-2 is a documentation-only phase. It does not:

- Modify app code

- Modify database schema

- Modify API endpoints

- Deploy the application

- Create users, students, enrollments, cycles, study loads, responses, or decisions

- Run prisma db push, prisma migrate, or prisma db seed

- Start, complete, close, or continue any study load or cycle

- Create AI agents or automation

- Execute the beta session

All actions described in this document are recommendations for the human operator to execute manually in Phase FL.